Localization (We want to know where the UAV is in relation to the UGV)
1) install ubuntu 18.04 on Rpi 4	### DONE ###
2) ros introduction	### DONE ###
3) install raspicam_node	### DONE ###
4) do camera calibration
5) use arcuo detect	### DONE ###
6) from marker pose data: create a tf marker → camera (see tutorial)
http://wiki.ros.org/tf2/Tutorials/Writing%20a%20tf2%20broadcaster%20%28Python%29
16	t.header.stamp = rospy.Time.now()
17	t.header.frame_id = "world"	# we want “marker”
18	t.child_frame_id = turtlename	# we want “camera”
→ use rviz to make sure, this works corretly
7) use vison_to_mavros (and the links within there)
https://github.com/thien94/vision_to_mavros
Idea: With vision_to_mavros_node we are independent of localization method!
Example (with apriltag): roslaunch vision_to_mavros apriltags_to_mavros.launch

8) configuring Ardupilot
https://ardupilot.org/dev/docs/ros-vio-tracking-camera.html
use rviz to see if mavros pose is correct

Focus (Turn of the Year)
Target Detection (We want to know where the barcode-labels are in the camera image)
→ This task was done on laptop in the pre-project. We could also send images to the ground and process there (laptop system)
→ We need to make the object detection model “modular”. → We can run it also on pi.
1) choose a leight-weight usb camera not necessary if localization is done on ground vehicle
2) make model training “portable” (docker, ipnb, venv, …) → outsource training (incl. data) from pi
3) make model run on pi4 + check CPU load
in a first step we will use a white wall with red rectangles

Begin of January
1) Detection of simple shapes with a trained model.
    Example of getting pi cam image (from video stream) to ROS.
2) Do a first marker based flight.

Compute position error and forward to ros (object detection)

https://www.pyimagesearch.com/2015/05/04/target-acquired-finding-targets-in-drone-and-quadcopter-video-streams-using-python-and-opencv/

Design choises (optional / open questions): → Holger
Use apriltags instead of aruco?
Use indoor GPS (at least for tests)? Can be used wirh vison_to_mavros
Use T265 in addition? Or is realsense too much cpu load?
Use the T265 image to detect barcode labels?
Can both CV tasks run on one pi4?
Should we run marker based loc. on UGV?
If running on UGV, can we build our own CV-based localication? E.g. detect big red dot
By using vison_to_mavros we abstract from tf to pose

designing parts for 3D-printing
CAD + Hardware (interest on doing CAD as part of the thesis?)
1) height sensor case
2) create a cage for the rotors (no loss of rotors)
2) create a case for hardware(FreeCAD, Fusion360), case is depending on camera configuration